## Slide 1
Project Timeline
6-MONTH PROJECT · SEPTEMBER 2026 — FEBRUARY 2027
SEP 05, 2026
Inception Defense
10:00 – 10:15
Phase: Literature and Architecture
Literature review compiled
System architecture designed
Evaluation strategy locked
NOV 21, 2026
Mid Defense
09:00 – 15:00
Phase: Core Framework Implementation
VDG mechanism integration
Autonomous agentic loop execution
Initial target environment testing
FEB 20, 2027
Final Defense
09:00 – 15:00
Phase: Full Evaluation and Writeup
Empirical benchmark testing
Comparative performance analysis
Final project submission
17 / 20